DRAFT PRCP schedule

Environmental Protection Act 1994

# <delete DRAFT if this is the final PRCP schedule.> Draft PRCP schedule <NOTE: PRCP schedule reference must be generated using the naming convention: PRCP_EA#_V#> PRCP_EPML00717813_V1

This is the approved form for a PRCP schedule issued by the administering authority under Chapter 5 of the Environmental Protection Act 1994.

PRCP schedule: PRCP_EPML00717813_V1 <NOTE: PRCP schedule reference must be generated using the naming convention: PRCP_EA#_V#>

PRCP schedule holder(s)

<Note: PRCP schedule holder should be the same as the EA holder>

| Name(s) | Registered address |
| --- | --- |
| Whitehaven Blackwater Pty Ltd | Level 28, 259 George Street SYDNEY NSW 2000 |
| South Blackwater Coal Pty Limited | Level 14, 480 Queen Street BRISBANE CITY QLD 4000 Australia |

Location details

Location(s)

Mining Lease (ML) 1759, ML1760, ML1761, ML1762, ML1767, ML1771, ML1772, ML1773, ML1792, ML1800, ML1812, ML1829, ML1860, ML1862, ML1907, ML70091, ML70103, ML70104, ML70139, ML70167, ML70329

Take effect

In accordance with section 202B of the Environmental Protection Act 1994 (EP Act), the PRCP schedule has effect on the day the environmental authority for carrying out relevant activities on land to which the schedule relates takes effect. Pursuant to section 202C of the EP Act, a PRCP schedule continues in force until the environmental authority for the relevant activities to which the PRCP schedule relates is cancelled or surrendered, even if the resource tenure expires or is cancelled and even if the relevant environmental authority is suspended under Chapter 5, part 11 or 11A of the EP Act.

|  |  | DATE |
| --- | --- | --- |
| Signature |  | Date |
| Delegate name Department of the Environment, Tourism, Science and Innovation Delegate of the administering authority Environmental Protection Act 1994 |  | Enquiries: Business Centre Coal PO BOX 3028, Emerald QLD 4720 (07) 4987 9320 CRMining@des.qld.gov.au |

Obligations under the Environmental Protection Act 1994

Pursuant to section 202E of the EP Act, if there is an inconsistency between an environmental authority and a PRCP schedule, the environmental authority prevails to the extent of the inconsistency.

Pursuant to section 285 of the EP Act:

- The holder of a PRCP schedule must commission an audit of the schedule by a rehabilitation auditor for the following periods (each an audit period) —

- The 3-year period starting on the day the schedule takes effect

- Each 3-year period starting on the day after the previous audit period ended.

- The holder must, within 4 months after the end of each audit period, give the administering authority -

- The rehabilitation auditor’s report (an audit report) about the audit that complies with section 286 of the EP Act, and

- A declaration for the audit report that complies with section 285 of the EP Act.

In addition to the requirements found in the conditions of this PRCP schedule, the holder must also meet their obligations under the environmental authority, the EP Act, and the regulations made under the EP Act. For example, the holder must comply with the following provisions of the EP Act:

- General environmental duty (section 319)

- Duty to notify environmental harm (section 320-320G)

- Offence of causing serious or material environmental harm (sections 437-439)

- Offence of causing environmental nuisance (section 440)

- Offence of depositing prescribed water contaminants in waters and related matters (section 440ZG)

- Offence to place contaminant where environmental harm or nuisance may be caused (section 443).

PRCP schedule

The PRCP schedule incorporates the following sections:

- Section A - Conditions of PRCP schedule

- Section B - Definitions

- Section C - Final site design and reference maps

- Section D - Post mining land uses

- Section E – Rehabilitation area milestones

- Section F - Non-use management areas.

- Section G – Attachments

# Section A - Conditions of PRCP schedule

Pursuant to section 206A of the EP Act:

- It is a condition of this PRCP schedule that, in carrying out a relevant activity under the schedule, the holder must comply with a requirement stated in the environmental authority relevant to carrying out the activity.

- It is a condition of this PRCP schedule that the holder must comply with the following matters stated in the schedule -

- Each rehabilitation milestone and management milestone

- When each rehabilitation milestone and management milestone is to be achieved

General conditions

- All mining disturbance authorised under EA EPML00717813 must have an associated rehabilitation outcome provided in this PRCP Schedule.

- For each rehabilitation and improvement area the holder must achieve the rehabilitation or management milestone criteria (milestone reference):

- for the cumulative area available specified in this schedule; and

- by the milestone completion date specified in this schedule.

- Where a land area ≥50 hectares becomes ‘available for rehabilitation’, earlier than twelve (12) months prior to the milestone date nominated in this schedule, the holder must amend the schedule under s.215 (1) (b) of the EP Act within 60 business days of the land being made available.

- Where an area achieves a rehabilitation or management milestone, the holder must continue to achieve the milestone criteria until a surrender is approved.

- The holder must maintain a risk register that identifies the risks to not achieving:

- a stable condition for post-mining land uses (PMLUs);

- sufficient improvement for non-use management areas (NUMAs); and,

- how the risks are being managed or minimised.

- The risk register required under PRCP5 must be reviewed annually and include consideration of the outcomes of PRCP monitoring data.

- The holder must carry out monitoring in accordance with:

- any requirement under this schedule; and

- as necessary to demonstrate achievement of each rehabilitation milestone or management milestone criteria.

- The holder must make and keep up to date records on:

- Achievement and ongoing maintenance of each rehabilitation or management milestone criteria relating to this schedule;

- Rehabilitation activities and the results of those activities (including but not limited to, actions taken, date, location, methods, data collected, Quality Assurance/Quality Control, photos, waste tracking and disposal records, appropriately qualified person details and assumptions);

- Maintenance of rehabilitation and the results of maintenance activities;

- Monitoring of rehabilitation and the results of monitoring;

- Details and results of rehabilitation trials;

- Relevant designs, drawings, specifications and any similar documents developed in accordance with good professional practice in relation to rehabilitation milestones or milestone criteria;

- All documents in relation to the requirements of this schedule, including reports (e.g. site investigation report), statements (e.g. site suitability statement), certifications, assessments, investigations, inspections, audits or any similar documents developed in relation to rehabilitation milestones or milestone criteria;

- Landholder agreements;

- Details of community consultation (to be documented in the community consultation register) relating to rehabilitation and closure activities.

Note: It is acknowledged that for works that pre-date this PRCP schedule (i.e. RA6 and RA7 –  Existing Rehabilitation), there may be records that will not have been taken or kept, but all relevant records that do exist will be included.

- Records made under PRCP7 must be kept for a minimum of five (5) years or until the relevant environmental authority has been surrendered or cancelled.

- Records made under PRCP7 must be provided to the administering authority in the specified format within 10 business days of a written request.

- All Appropriately Qualified Person (AQP) / Suitably Qualified Person (SQP) designs, specifications, certifications, assessments and any similar documents, must:

  - include documented consideration of any relevant guideline or publication material, including material published by the administering authority;

  - detail the boundary conditions (of any model);

  - detail any assumptions made, limitations and areas of uncertainty; and

  - must contain sufficient detail to allow for independent peer review and substantiation.

- Disturbance due to exploration and minor ancillary activities in areas not planned to be mined and not within a Rehabilitation Area in this Schedule must be rehabilitated in accordance with the provisions detailed in the ‘Eligibility criteria and standard conditions for exploration and mineral development projects’ or its successor, with the exception that land must be rehabilitated to a stable condition which includes achieving the relevant post mining land use for the disturbance location as detailed in Figure 1 – Final Site Design.

- The requirements for achievement of progressive rehabilitation certification do not include the requirements of RM8.

- No less than three (3) months prior to the earliest commencement of RM3 for each relevant structure:

- the holder must provide an AQP prepared landform closure design report demonstrating that the relevant structure and final landform will achieve the performance outcomes described in the PRC Plan, including geotechnical stability, erosion resistance, and water quality outcomes consistent with the nominated PMLU and or NUMA, and

- the design report must include a durability assessment and evidence that the design has been developed in accordance with accepted industry standards and guidance.

- No less than three (3) months prior to the earliest commencement of RM3 for RA3, the holder must submit to the administering authority an AQP prepared Design Plan for all watercourse diversions as per the guideline titled Works that interfere with water in a watercourse for a resource activity—watercourse diversions authorised under the Water Act 2000 (OSW/2019/4599) (DNRME 2019), or the latest revision of that guideline. The Design Plan must align with the PMLU identified in the PRCP schedule and demonstrate that the diversion alignment and final landform design will achieve a stable condition.

# END OF CONDITIONS

# Section B – Definitions

| Appropriately qualified person (AQP) | means a person who has professional qualifications, training, skills and experience relevant to the nominated subject matter and can give authoritative assessment, advice and analysis on performance relative to the subject matter using the relevant protocols, standards, methods or literature. |
| --- | --- |
| Activity (EP Regulation) | includes that part, if any, of an activity relating to the following— (a) preparing a place for the activity before carrying out the activity; (b) rehabilitating a place after it has been used for carrying out the activity. |
| BioCondition | refers to the BioCondition Assessment Manual (Eyre, T.J., Kelly, A.L, Neldner, V.J., Wilson, B.A., Ferguson, D.J., Laidlaw, M.J. and Franks, A.J. (2015)) and BioCondition: A Condition Assessment Framework for Terrestrial Biodiversity in Queensland. Assessment Manual. Version 2.2 (Queensland Herbarium, Department of Science, Information Technology, Innovation and Arts, Brisbane) or later versions thereof. |
| Contaminants | can be a gas, liquid or solid; or an odour; or an organism (whether alive or dead), including a virus; or energy, including noise, heat, radioactivity and electromagnetic radiation; or a combination of contaminants. |
| Contaminated Land Auditor | A contaminated land auditor is responsible for auditing the work of the suitably qualified person (SQP) by evaluating and certifying site investigation and validation reports and drafting the site management plans that are submitted for a decision on a land contamination matter. |
| Ecosystem altering weeds | Ecosystem-altering weeds are invasive plants that significantly change the structure, function, or species composition of an ecosystem. |
| Environmentally problematic material | means material that will negatively impact water quality and stability or vegetation growth. |
| Flood stress | is the pressure on structures from rapid water rise, erosion, and saturation during extreme floods, risking instability. |
| Groundcover | means anything in contact with the soil surface including live cover, standing dry cover, organic litter (including leaves, hay, woody debris) or rocks. |
| Growth media | is defined as all soil and soil-like material that will support the final vegetation cover. This includes the topsoil and subsoil where these materials are applied independently. Where the topsoil is incorporated into the underlying subsoil/spoil, topsoil refers to the depth of incorporation and the remaining depth is regarded as subsoil. The total depth of growth media is nominally considered to be the effective plant root zone |
| Gully | A gully is a channel excavated by water, more than 0.3 m deep. |
| Independent AQP | is an AQP who is a third party, being independent of the PRCP schedule holder, and has not previously provided advice on the matter the subject of the review. |
| Independently peer reviewed | means a peer reviewer who is a third-party to the PRCP schedule holder and the AQP whose report is being reviewed and substantiated. The peer reviewer shall also be an AQP and documentation provided must contain sufficient detail to allow for independent technical review and substantiation and provide and justify site-specific landform performance (SMART) criteria. |
| Potentially acid forming (PAF) | means material with either a Net Acid Producing Potential of greater than 5 kg of H2SO4/tonne or a Net Acid Generation oxidation pH of less than 4.5 (pH unit). |
| Rehabilitation activity | means any activity that the holder is required to carry out in relation to this PRCP schedule. |
| Relevant material | includes: - Final landform design report, - Durability assessment/ report, - “As Constructed” report; - All monitoring data - Assessment of monitoring data, - All maintenance records; and - Modelling and technical assessments. |
| Relevant structure | For the Blackwater Mine these are defined to be Tailings Storage Facilities (TSFs) and rejects as they appear in Section 3.6.2 of the PRC Plan. |
| Rill | A rill is a channel excavated by water, less than 0.3 m deep. |
| Stable | in relation to land, means landform dimensions are or will be stable within tolerable limits now and in the foreseeable future. Stability includes consideration of environmental context, geotechnical stability, settlement and consolidation allowances, bearing capacity (trafficability), erosion resistance and geochemical stability with respect to seepage, leachate and related contaminant generation. |
| Stabilised | means one or both of the following conditions apply: no evidence of sediment movement; sides and/or floors of erosion form are revegetated (Australian Soil and Land Survey Field Handbook Fourth Edition). |
| Stable condition | see section 111A of the Environmental Protection Act 1994. |
| Suitably qualified and experienced person (SQP) | for performing a regulatory function under chapter 7, part 8 (Contaminated Land) of the EP Act or another function prescribed under a regulation, means a person who— (a) has qualifications and experience relevant to performing the function; and (b) if a regulation prescribes an organisation for this paragraph—is a member of the organisation. |
| Vegetative groundcover | Means plants, plant litter, tree leaf litter, twigs and woody debris capable of protecting the soil surface from erosion. |

# Section C - Final site design and reference maps

Figure 1 – Final Site Design: North Area (Source: Figure 3-29 Final Site Design – locations for BWM PMLUs and NUMAs)

Figure 2 – Final Site Design: South Area (Source: Figure 3-30 Final Site Design – locations for BWM PMLUs and NUMAs)

Figure 3 – Reference Map: North Area (Source: Figure 3-19 Reference map)

Figure 4 – Reference Map: South Area (Source: Figure 3-20 Reference map)

# Section D – Post mining land uses

## (RA1) Rehabilitation area 1

| Post-mining land uses (PMLU) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Rehabilitation area |  |  |  |  |  |  |  | RA01 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Relevant activities |  |  |  |  |  |  |  | Spoil Dumps and Tailings Storage Facility (TSF) (Ramp 72 TSF) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total rehabilitation area size (ha) |  |  |  |  |  |  |  | 10,883 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Commencement of first milestone: RM3 |  |  |  |  |  |  |  | 01-Jul-27 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| PMLU |  |  |  |  |  |  |  | Woodland Habitat |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Date area is available | 1/07/2027 | 1/07/2030 | 1/07/2032 | 1/07/2035 | 1/07/2040 | 1/07/2045 | 1/07/2050 |  | 1/07/2055 | 1/07/2060 | 1/07/2065 | 1/07/2070 | 1/07/2075 | 1/07/2080 | 1/07/2085 | 1/07/2090 | 1/07/2095 | 1/07/2100 | 1/07/2105 | 1/07/2110 | 1/07/2115 |  |  |  |  |  |  |  |
| Cumulative area available (ha) | 361 | 468 | 539 | 975 | 1,511 | 2,056 | 2,699 |  | 3,367 | 4,034 | 4,702 | 5,369 | 6,037 | 6,704 | 7,372 | 8,039 | 8,707 | 9,374 | 10,042 | 10,510 | 10,883 |  |  |  |  |  |  |  |
| Milestone completed by | 10/12/2030 | 10/12/2032 | 10/12/2035 | 10/12/2040 | 10/12/2045 | 10/12/2050 | 10/12/2055 |  | 10/12/2060 | 10/12/2065 | 10/12/2070 | 10/12/2075 | 10/12/2080 | 10/12/2085 | 10/12/2090 | 10/12/2095 | 10/12/2100 | 10/12/2105 | 10/12/2110 | 10/12/2115 | 10/12/2120 | 10/12/2125 | 10/12/2130 | 10/12/2135 | 10/12/2140 | 10/12/2145 | 10/12/2150 | 10/12/2155 |
| Milestone Reference | Cumulative area achieved (ha) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| RM3 | 361 | 468 | 539 | 975 | 1,511 | 2,056 | 2,699 |  | 3,367 | 4,034 | 4,702 | 5,369 | 6,037 | 6,704 | 7,372 | 8,039 | 8,707 | 9,374 | 10,042 | 10,510 | 10,883 |  |  |  |  |  |  |  |
| RM4 | 44 | 361 | 510 | 757 | 1,293 | 1,838 | 2,432 |  | 3,100 | 3,767 | 4,435 | 5,102 | 5,770 | 6,437 | 7,105 | 7,772 | 8,440 | 9,107 | 9,775 | 10,442 | 10,695 | 10,883 |  |  |  |  |  |  |
| RM5 | 0 | 44 | 427 | 539 | 1,084 | 1,620 | 2,165 |  | 2,833 | 3,500 | 4,168 | 4,835 | 5,503 | 6,170 | 6,838 | 7,505 | 8,173 | 8,840 | 9,508 | 10,175 | 10,510 | 10,883 |  |  |  |  |  |  |
| RM6 | 0 | 0 | 0 | 427 | 539 | 1,084 | 1,620 |  | 2,165 | 2,833 | 3,500 | 4,168 | 4,835 | 5,503 | 6,170 | 6,838 | 7,505 | 8,173 | 8,840 | 9,508 | 10,175 | 10,510 | 10,883 |  |  |  |  |  |
| RM7 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |  | 427 | 539 | 1,084 | 1,620 | 2,165 | 2,833 | 3,500 | 4,168 | 4,835 | 5,503 | 6,170 | 6,838 | 7,505 | 8,173 | 8,840 | 9,508 | 10,175 | 10,510 | 10,883 |  |
| RM8 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |  | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 10,883 |

## (RA2) Rehabilitation area 2

| Post-mining land uses (PMLU) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Rehabilitation area |  |  |  |  |  |  |  |  |  |  |  |  |  |  | RA02 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Relevant activities |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Spoil Dumps and TSFs/Rejects (NCPP TSF, Laleham TSF, Bottom Dam TSF, R36 Rejects) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total rehabilitation area size (ha) |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 831 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Commencement of first milestone: RM3 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 01-Jul-25 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| PMLU |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Cattle Grazing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Date area is available | 1/07/2025 |  | 1/07/2027 |  | 1/07/2030 |  | 1/07/2032 |  | 1/07/2035 |  | 1/07/2040 |  | 1/07/2045 |  |  | 1/07/2050 |  | 1/07/2055 |  | 1/07/2060 |  | 1/07/2065 |  | 1/07/2070 |  | 1/07/2075 |  | 1/07/2080 |  | 1/07/2085 |  | 1/07/2090 |  | 1/07/2095 |  | 1/07/2100 |  | 1/07/2105 |  | 1/07/2110 |  | 1/07/2115 |  | 1/07/2120 |  |  |  |  |  |  |  |  |  |
| Cumulative area available (ha) | 159 |  | 331 |  | 377 |  | 594 |  | 594 |  | 594 |  | 594 |  |  | 594 |  | 594 |  | 594 |  | 594 |  | 594 |  | 594 |  | 594 |  | 594 |  | 594 |  | 594 |  | 594 |  | 594 |  | 594 |  | 610 |  | 831 |  |  |  |  |  |  |  |  |  |
| Milestone completed by | 10/12/2027 |  | 10/12/2030 |  | 10/12/2032 |  | 10/12/2035 |  | 10/12/2040 |  | 10/12/2045 |  | 10/12/2050 |  |  | 10/12/2055 |  | 10/12/2060 |  | 10/12/2065 |  | 10/12/2070 |  | 10/12/2075 |  | 10/12/2080 |  | 10/12/2085 |  | 10/12/2090 |  | 10/12/2095 |  | 10/12/2100 |  | 10/12/2105 |  | 10/12/2110 |  | 10/12/2115 |  | 10/12/2120 |  | 10/12/2125 |  | 10/12/2130 | 10/12/2135 | 10/12/2140 | 10/12/2145 | 10/12/2155 |  |  |  |
| Milestone Reference | Cumulative area achieved (ha) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| RM3 | 159 | 331 |  | 377 |  | 594 |  | 594 |  | 594 |  | 594 |  | 594 |  |  | 594 |  | 594 |  | 594 |  | 594 |  | 594 |  | 594 |  | 594 |  | 594 |  | 594 |  | 594 |  | 594 |  | 594 |  | 610 |  | 831 |  |  |  |  |  |  |  |  |  |  |
| RM4 | 0 | 286 |  | 331 |  | 473 |  | 594 |  | 594 |  | 594 |  | 594 |  |  | 594 |  | 594 |  | 594 |  | 594 |  | 594 |  | 594 |  | 594 |  | 594 |  | 594 |  | 594 |  | 594 |  | 594 |  | 594 |  | 831 |  |  |  |  |  |  |  |  |  |  |
| RM5 | 0 | 0 |  | 286 |  | 331 |  | 594 |  | 594 |  | 594 |  | 594 |  |  | 594 |  | 594 |  | 594 |  | 594 |  | 594 |  | 594 |  | 594 |  | 594 |  | 594 |  | 594 |  | 594 |  | 594 |  | 594 |  | 712 |  | 831 |  |  |  |  |  |  |  |  |
| RM6 | 0 | 0 |  | 0 |  | 0 |  | 331 |  | 594 |  | 594 |  | 594 |  |  | 594 |  | 594 |  | 594 |  | 594 |  | 594 |  | 594 |  | 594 |  | 594 |  | 594 |  | 594 |  | 594 |  | 594 |  | 594 |  | 594 |  | 712 |  | 831 |  |  |  |  |  |  |
| RM7 | 0 | 0 |  | 0 |  | 0 |  | 0 |  | 0 |  | 331 |  | 594 |  |  | 594 |  | 594 |  | 594 |  | 594 |  | 594 |  | 594 |  | 594 |  | 594 |  | 594 |  | 594 |  | 594 |  | 594 |  | 594 |  | 594 |  | 594 |  | 594 | 712 | 831 |  |  |  |  |
| RM8 | 0 | 0 |  | 0 |  | 0 |  | 0 |  | 0 |  | 0 |  | 0 |  |  | 0 |  | 0 |  | 0 |  | 0 |  | 0 |  | 0 |  | 0 |  | 0 |  | 0 |  | 0 |  | 0 |  | 0 |  | 0 |  | 0 |  | 0 |  | 0 | 0 | 0 |  | 831 |  |  |

## (RA3) Rehabilitation area 3

| Post-mining land uses (PMLU) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Rehabilitation area |  |  |  |  |  |  |  |  |  |  |  | RA03 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Relevant activities |  |  |  |  |  |  |  |  |  |  |  | Creek Diversions and Crossings |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total rehabilitation area size (ha) |  |  |  |  |  |  |  |  |  |  |  | 130 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Commencement of first milestone: RM1 |  |  |  |  |  |  |  |  |  |  |  | 01-Jul-32 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| PMLU |  |  |  |  |  |  |  |  |  |  |  | Watercourse |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Date area is available | 1/07/2032 | 1/07/2035 | 1/07/2040 | 1/07/2045 | 1/07/2050 | 1/07/2055 | 1/07/2060 | 1/07/2065 | 1/07/2070 | 1/07/2075 | 1/07/2080 |  | 1/07/2085 | 1/07/2090 | 1/07/2095 | 1/07/2100 | 1/07/2105 | 1/07/2110 |  |  |  |  |  |  |  |  |
| Cumulative area available (ha) | 28 | 28 | 28 | 28 | 28 | 28 | 28 | 28 | 28 | 28 | 28 |  | 28 | 28 | 28 | 28 | 28 | 130 |  |  |  |  |  |  |  |  |
| Milestone completed by | 10/12/2035 | 10/12/2040 | 10/12/2045 | 10/12/2050 | 10/12/2055 | 10/12/2060 | 10/12/2065 | 10/12/2070 | 10/12/2075 | 10/12/2080 | 10/12/2085 |  | 10/12/2090 | 10/12/2095 | 10/12/2100 | 10/12/2105 | 10/12/2110 | 10/12/2115 | 10/12/2120 | 10/12/2125 | 10/12/2130 | 10/12/2135 | 10/12/2140 | 10/12/2145 | 10/12/2155 |  |
| Milestone Reference | Cumulative area achieved (ha) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| RM1 | 28 | 28 | 28 | 28 | 28 | 28 | 28 | 28 | 28 | 28 | 28 |  | 28 | 28 | 28 | 28 | 28 | 130 |  |  |  |  |  |  |  |  |
| RM3 | 28 | 28 | 28 | 28 | 28 | 28 | 28 | 28 | 28 | 28 | 28 |  | 28 | 28 | 28 | 28 | 28 | 130 |  |  |  |  |  |  |  |  |
| RM4 | 0 | 28 | 28 | 28 | 28 | 28 | 28 | 28 | 28 | 28 | 28 |  | 28 | 28 | 28 | 28 | 28 | 28 | 130 |  |  |  |  |  |  |  |
| RM5 | 0 | 28 | 28 | 28 | 28 | 28 | 28 | 28 | 28 | 28 | 28 |  | 28 | 28 | 28 | 28 | 28 | 28 | 130 |  |  |  |  |  |  |  |
| RM6 | 0 | 0 | 28 | 28 | 28 | 28 | 28 | 28 | 28 | 28 | 28 |  | 28 | 28 | 28 | 28 | 28 | 28 | 28 | 130 |  |  |  |  |  |  |
| RM7 | 0 | 0 | 0 | 0 | 0 | 0 | 28 | 28 | 28 | 28 | 28 |  | 28 | 28 | 28 | 28 | 28 | 28 | 28 | 28 | 28 | 28 | 28 | 130 |  |  |
| RM8 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |  | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 130 |  |

## (RA4) Rehabilitation area 4

| Post-mining land uses (PMLU) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Rehabilitation area |  |  |  |  |  |  |  |  |  |  | RA04 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Relevant activities |  |  |  |  |  |  |  |  |  |  | Infrastructure areas (CHPP North, coal stockpiles, TLO, Thermal Coal Plant, workshops, administration buildings, laydown yards, roads, mine water dams) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total rehabilitation area size (ha) |  |  |  |  |  |  |  |  |  |  | 1,256 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Commencement of first milestone: RM1 |  |  |  |  |  |  |  |  |  |  | 01-Jul-30 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| PMLU |  |  |  |  |  |  |  |  |  |  | Cattle Grazing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Date area is available | 1/07/2030 | 1/07/2032 | 1/07/2035 | 1/07/2040 | 1/07/2045 | 1/07/2050 | 1/07/2055 | 1/07/2060 | 1/07/2065 | 1/07/2070 | 1/07/2075 | 1/07/2080 | 1/07/2085 | 1/07/2090 | 1/07/2095 | 1/07/2100 | 1/07/2105 | 1/07/2110 | 1/07/2115 |  |  |  |  |  |  |  |  |  |
| Cumulative area available (ha) | 64 | 94 | 185 | 310 | 515 | 545 | 588 | 806 | 1,023 | 1,026 | 1,026 | 1,026 | 1,026 | 1,026 | 1,026 | 1,026 | 1,026 | 1,135 | 1,256 |  |  |  |  |  |  |  |  |  |
| Milestone completed by | 10/12/2032 | 10/12/2035 | 10/12/2040 | 10/12/2045 | 10/12/2050 | 10/12/2055 | 10/12/2060 | 10/12/2065 | 10/12/2070 | 10/12/2075 | 10/12/2080 | 10/12/2085 | 10/12/2090 | 10/12/2095 | 10/12/2100 | 10/12/2105 | 10/12/2110 | 10/12/2115 | 10/12/2120 | 10/12/2125 | 10/12/2130 | 10/12/2135 | 10/12/2140 | 10/12/2155 |  |  |  |  |
| Milestone Reference | Cumulative area achieved (ha) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| RM1 | 64 | 94 | 185 | 310 | 515 | 545 | 588 | 806 | 1,023 | 1,026 | 1,026 | 1,026 | 1,026 | 1,026 | 1,026 | 1,026 | 1,026 | 1,135 | 1,256 |  |  |  |  |  |  |  |  |  |
| RM2 | 64 | 94 | 185 | 310 | 515 | 545 | 588 | 806 | 1,023 | 1,026 | 1,026 | 1,026 | 1,026 | 1,026 | 1,026 | 1,026 | 1,026 | 1,135 | 1,256 |  |  |  |  |  |  |  |  |  |
| RM3 | 0 | 64 | 143 | 228 | 433 | 545 | 545 | 719 | 936 | 1,026 | 1,026 | 1,026 | 1,026 | 1,026 | 1,026 | 1,026 | 1,026 | 1,026 | 1,256 |  |  |  |  |  |  |  |  |  |
| RM4 | 0 | 41 | 121 | 206 | 351 | 545 | 545 | 632 | 849 | 1,026 | 1,026 | 1,026 | 1,026 | 1,026 | 1,026 | 1,026 | 1,026 | 1,026 | 1,237 | 1,256 |  |  |  |  |  |  |  |  |
| RM5 | 0 | 0 | 94 | 164 | 269 | 474 | 545 | 545 | 762 | 980 | 1,026 | 1,026 | 1,026 | 1,026 | 1,026 | 1,026 | 1,026 | 1,026 | 1,074 | 1,256 |  |  |  |  |  |  |  |  |
| RM6 | 0 | 0 | 0 | 94 | 164 | 269 | 474 | 545 | 545 | 762 | 980 | 1,026 | 1,026 | 1,026 | 1,026 | 1,026 | 1,026 | 1,026 | 1,026 | 1,074 | 1,256 |  |  |  |  |  |  |  |
| RM7 | 0 | 0 | 0 | 0 | 0 | 94 | 164 | 269 | 474 | 545 | 545 | 762 | 980 | 1,026 | 1,026 | 1,026 | 1,026 | 1,026 | 1,026 | 1,026 | 1,026 | 1,074 | 1,256 |  |  |  |  |  |
| RM8 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 1,256 |  |  |  |  |

## (RA5) Rehabilitation area 5

| Post-mining land uses (PMLU) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Rehabilitation area |  |  |  |  |  |  |  |  |  |  | RA05 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Relevant activities |  |  |  |  |  |  |  |  |  |  | Infrastructure areas (CHPP South, coal stockpiles, roads, laydown yards, workshops, administration buildings, mine water dams, exploration, historic subsidence areas) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total rehabilitation area size (ha) |  |  |  |  |  |  |  |  |  |  | 1,578 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Commencement of first milestone: RM1 |  |  |  |  |  |  |  |  |  |  | 01-Jul-30 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| PMLU |  |  |  |  |  |  |  |  |  |  | Woodland Habitat |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Date area is available | 1/07/2030 | 1/07/2032 | 1/07/2035 | 1/07/2040 | 1/07/2045 | 1/07/2050 | 1/07/2055 | 1/07/2060 | 1/07/2065 | 1/07/2070 |  |  | 1/07/2075 |  | 1/07/2080 |  | 1/07/2085 |  | 1/07/2090 |  | 1/07/2095 |  | 1/07/2100 |  | 1/07/2105 |  | 1/07/2110 |  | 1/07/2115 |  | 1/07/2120 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Cumulative area available (ha) | 81 | 264 | 349 | 349 | 349 | 532 | 704 | 704 | 704 | 704 |  |  | 704 |  | 704 |  | 791 |  | 985 |  | 1,026 |  | 1,026 |  | 1,026 |  | 1,101 |  | 1,476 |  | 1,578 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Milestone completed by | 10/12/2032 | 10/12/2035 | 10/12/2040 | 10/12/2045 | 10/12/2050 | 10/12/2055 | 10/12/2060 | 10/12/2065 | 10/12/2070 | 10/12/2075 |  |  | 10/12/2080 |  | 10/12/2085 |  | 10/12/2090 |  | 10/12/2095 |  | 10/12/2100 |  | 10/12/2105 |  | 10/12/2110 |  | 10/12/2115 |  | 10/12/2120 |  | 10/12/2125 |  | 10/12/2130 |  | 10/12/2135 |  | 10/12/2140 |  | 10/12/2145 |  | 10/12/2150 |  | 10/12/2155 |  |  |  |  |
| Milestone Reference | Cumulative area achieved (ha) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| RM1 | 81 | 264 | 349 | 349 | 349 | 532 | 704 | 704 | 704 | 704 |  | 704 |  | 704 |  | 791 |  | 985 |  | 1,026 |  | 1,026 |  | 1,026 |  | 1,101 |  | 1,476 |  | 1,578 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| RM2 | 81 | 264 | 349 | 349 | 349 | 532 | 704 | 704 | 704 | 704 |  | 704 |  | 704 |  | 791 |  | 985 |  | 1,026 |  | 1,026 |  | 1,026 |  | 1,101 |  | 1,476 |  | 1,578 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| RM3 | 0 | 117 | 349 | 349 | 349 | 446 | 661 | 704 | 704 | 704 |  | 704 |  | 704 |  | 704 |  | 905 |  | 1,026 |  | 1,026 |  | 1,026 |  | 1,026 |  | 1,326 |  | 1,578 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| RM4 | 0 | 45 | 319 | 349 | 349 | 360 | 575 | 704 | 704 | 704 |  | 704 |  | 704 |  | 704 |  | 835 |  | 1,026 |  | 1,026 |  | 1,026 |  | 1,026 |  | 1,176 |  | 1,551 |  | 1,578 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| RM5 | 0 | 0 | 202 | 349 | 349 | 349 | 489 | 704 | 704 | 704 |  | 704 |  | 704 |  | 704 |  | 748 |  | 945 |  | 1,026 |  | 1,026 |  | 1,026 |  | 1,026 |  | 1,401 |  | 1,578 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| RM6 | 0 | 0 | 0 | 202 | 349 | 349 | 349 | 489 | 704 | 704 |  | 704 |  | 704 |  | 704 |  | 704 |  | 748 |  | 945 |  | 1,026 |  | 1,026 |  | 1,026 |  | 1,026 |  | 1,401 |  | 1,578 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| RM7 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 202 | 349 | 349 |  | 349 |  | 489 |  | 704 |  | 704 |  | 704 |  | 704 |  | 704 |  | 704 |  | 748 |  | 945 |  | 1,026 |  | 1,026 |  | 1,026 |  | 1,026 |  | 1,401 |  | 1,578 |  |  |  |  |  |
| RM8 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |  | 0 |  | 0 |  | 0 |  | 0 |  | 0 |  | 0 |  | 0 |  | 0 |  | 0 |  | 0 |  | 0 |  | 0 |  | 0 |  | 0 |  | 0 |  | 1,578 |  |  |  |  |  |

## (RA6) Rehabilitation area 6

| Post-mining land uses (PMLU) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Rehabilitation area |  |  |  |  |  |  |  |  |  |  | RA06 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Relevant activities |  |  |  |  |  |  |  |  |  |  | Existing Rehabilitation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total rehabilitation area size (ha) |  |  |  |  |  |  |  |  |  |  | 1,086 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Commencement of first milestone: RM6 |  |  |  |  |  |  |  |  |  |  | 01-Jul-25 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| PMLU |  |  |  |  |  |  |  |  |  |  | Woodland Habitat |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Date area is available | 1/07/2025 | 1/07/2027 | 1/07/2030 | 1/07/2032 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Cumulative area available (ha) | 612 | 612 | 711 | 1,041 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Milestone completed by | 10/12/2027 | 10/12/2030 | 10/12/2032 | 10/12/2035 | 10/12/2040 | 10/12/2045 | 10/12/2050 | 10/12/2055 | 10/12/2060 | 10/12/2155 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Milestone Reference | Cumulative area achieved (ha) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| RM6 | 612 | 612 | 711 | 1,041 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| RM7 | 45 | 45 | 45 | 45 | 45 | 45 | 657 | 850 | 1,086 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| RM8 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 1,086 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

## (RA7) Rehabilitation area 7

| Post-mining land uses (PMLU) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Rehabilitation area |  |  |  |  |  |  |  |  | RA07 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Relevant activities |  |  |  |  |  |  |  |  | Existing Rehabilitation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total rehabilitation area size (ha) |  |  |  |  |  |  |  |  | 1,786 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Commencement of first milestone: RM6 |  |  |  |  |  |  |  |  | 01-Jul-25 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| PMLU |  |  |  |  |  |  |  |  | Cattle Grazing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Date area is available | 1/07/2025 | 1/07/2027 | 1/07/2030 | 1/07/2032 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Cumulative area available (ha) | 876 | 876 | 1,383 | 1,786 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Milestone completed by | 10/12/2027 | 10/12/2030 | 10/12/2032 | 10/12/2035 | 10/12/2040 | 10/12/2045 | 10/12/2050 | 10/12/2055 |  | 10/12/2155 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Milestone Reference | Cumulative area achieved (ha) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| RM6 | 876 | 876 | 1,383 | 1,786 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| RM7 | 0 | 0 | 0 | 0 | 0 | 876 | 1,702 | 1,786 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| RM8 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |  |  | 1,786 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

# Part E – Rehabilitation area milestones

| Milestone reference | Rehabilitation milestone | Milestone criteria |
| --- | --- | --- |
| RM1 | Infrastructure decommissioning and removal | - With the exception of any infrastructure to remain as part of the post-mining land use (PMLU), or where infrastructure is agreed to be retained by the landholder as evidenced by a signed landholder agreement, the following are to be completed: - Services and utilities: Disconnect and remove all above and below ground services (water, electricity, gas etc) and ensure no service infrastructure remains within 0.5 m of the final landform surface. All pipelines are to be drained. - Buildings and structures: Dismantle and remove all buildings, fencing, associated foundations and related materials to within 0.5 m of the final landform surface. Dispose of such materials on-site only if they are a type of waste authorised under Environmental Authority EPML00717813. All other materials must be transported offsite for lawful disposal off-site. - Hardstands and roads: Remove all hardstand, concrete, roads and road construction materials (bitumen, blue metal, aggregate etc) to within 0.5 m of the final landform surface. Dispose of such materials on-site only if they are a type of waste authorised under Environmental Authority EPML00717813. All other materials must be transported for lawful disposal off-site. - Drainage and water infrastructure: All dams dewatered and desilted, and dam liners removed. Remove all surface water drainage infrastructure (including watercourse crossings and culverts) that do not form part of a watercourse or riparian ecosystem PMLU, or form part of a non-use management area (NUMA). - Earthworks and other features: Decommission all drillholes, bores (not used for the purposes of monitoring as defined in this schedule), sediment ponds and sumps. - Machinery and equipment: Remove all plant and equipment not required for rehabilitation works from site. - Waste materials: Remove all waste not authorised for on-site disposal under Environmental Authority EPML00717813. - Historical underground areas: Underground related surface and access-point infrastructure to be removed in accordance with AQP recommendations. Hardstand, concrete and structural components (for example shaft collars, steel arches and lagging bords) are to be removed if they occur within 0.5 m of the final landform surface, or as prescribed by an AQP. |
| RM2 | Identification, remediation and removal of contaminated land | - Contaminated Land Investigation Document completed in accordance with the Environmental Protection Act 1994, including a site investigation report, and where required, a Validation Report and/or a draft Site Management Plan. - Contaminated and hazardous material either remediated in-situ, or disposed of on-site to the extent authorised under Environmental Authority EPML00717813, or removed and disposed of to an approved landfill, with waste tracking information recorded and submitted. - Site Suitability Statement from a Suitably Qualified Person (SQP) confirms the uses or activities for which the land is suitable, aligns to the approved PMLUs for the site. |
| RM3 | Landform development (re-profiling / reshaping) | Criteria applicable to all RAs: - All major earthworks (including reshaping, pushing, trimming etc) are undertaken in accordance with the detailed design specifications provided by an AQP. - Erosion and sediment control systems are installed as per detailed design specifications and installation is verified by an AQP. - Constructed landforms are verified by an AQP as being geotechnically stable. - For landforms including highwalls and relevant structures, a Factor of Safety (FOS) of ≥ 1.5 at the safety bund must be achieved, inclusive of flood stress, unless an alternative is justified by an AQP. Additional PMLU specific landform criteria: - For the Cattle Grazing PMLU, landforms are reshaped with at least 70% of slopes ≤20% gradient. - For the Watercourse PMLU: - ‘As constructed’ plans prepared by an AQP demonstrate that diversions are constructed in accordance with the engineered design plan developed by an AQP as per the guideline titled Works that interfere with water in a watercourse for a resource activity—watercourse diversions authorised under the Water Act 2000 (OSW/2019/4599) (DNRME 2019), or the latest revision of that guideline. - Disturbed natural watercourse bed and banks are returned to a profile similar to the pre-disturbance condition if known. Additional criteria for tailings storage facilities (TSFs) and reject dumps: - All potentially acid forming (PAF) material is fully encapsulated in compacted non-acid forming (NAF) material. - At least 1 m of capping is required for spoil dumps which include rejects, unless an alternative is recommended by an AQP. - Cover surfaces are water shedding and free from surface ponding. Additional criteria for historical underground areas: - Access points to historical underground workings rehabilitated in accordance with detailed design specifications and methodology as prescribed by an AQP. |
| RM4 | Surface preparation | - Growth media assessment: Growth media health and suitability is assessed and documented by an AQP as suitable for the PMLU and target vegetation establishment no more than six (6) months prior to placement on the landform for the parameters in Attachment 1 – Growth Media Quality Criteria. - Amelioration: Where growth media tested under the criteria of RM4.1 does not meet the criteria of Attachment 1 – Growth Media Quality Criteria, the growth media is ameliorated to achieve the criteria. - Growth media placement: For areas where topsoil has previously been removed, topsoil and or growth media is placed to a depth of: - ≥150 mm for the cattle grazing and watercourse PMLUs; and - ≥100 mm for the woodland habitat PMLU. - Soil ripping: Rip on contour at a minimum depth of ≥300 mm. |
| RM5 | Revegetation | Cattle Grazing PMLU: - Seeding is completed in accordance with the recommended pasture mix and seeding rates provided in Attachment 2 - Seed Mix Species Lists and Seeding Rates (Table 1). - At least four (4) species of 3P (preferred, palatable and perennial) grasses, including at least two (2) native shade tree species, and two (2) legume species are to be included in the seed mix, as listed in Attachment 2 - Seed Mix Species Lists and Seeding Rates (Table 1), or as recommended by an AQP. - Minimum seeding rates of at least 12 kg/ha of pure live seed and 3 kg/ha of uncoated legume seed are to be applied, unless adjusted by an AQP. - All seed mixes to include 5 kg/ha of Japanese millet (Echinochloa esculenta) or similar as a sterile cover crop to protect soils from erosion, unless adjusted by an AQP. Woodland Habitat PMLU: - Target Regional Ecosystems species seed mix for woodland habitat rehabilitation determined and documented by an AQP with consideration of the landform spoil and growth media characteristics, and the commercial availability of seed species. - Seeding is completed in accordance with the recommended woodland mix and seeding rates provided in Attachment 2 - Seed Mix Species List and Seeding Rates (Table 2). - At least six (6) species from the revegetation lists for framework trees, woody understorey (shrub) species, and grass species are to be included in the seed mix, or as recommended by an AQP as per RM5.5. - Minimum seeding rates of at least 4.5 kg/ha of pure live seed for tree species, 3 kg/ha of pure live seed for woody understorey species and 10 kg/ha of pure live seed for grass species are to be applied, unless adjusted by an AQP as per RM5.5. - All seed mixes will also include 5 kg/ha of Japanese millet (Echinochloa esculenta) or similar as a sterile cover crop to protect soils from erosion, unless adjusted by an AQP. Watercourse PMLU: - Seeding is completed in accordance with the watercourse species mix and seeding rates provided in Attachment 2 - Seed Mix Species List and Seeding Rates (Tables 3 and 4). - Minimum seeding rates for upper and mid banks of at least 6 kg/ha pure live seed for tree species, 4 kg/ha of pure live seed for woody understorey species and 10 kg/ha of pure live seed for grass species and other ground species are to be included in the seed mix, unless adjusted by an AQP. - Minimum seeding rates for lower banks of at least 5 kg/ha pure live seed for tree species, 10 kg/ha of pure live seed for grass species and other ground species are to be included in the seed mix, unless adjusted by an AQP. - All seed mixes will also include 5 kg/ha of Japanese millet (Echinochloa esculenta) or similar as a sterile cover crop to protect soils from erosion, unless adjusted by an AQP. |
| RM6 | Achievement of surface requirements | For all PMLUs: - Restricted invasive plant species1 comprise <5% of total vegetative groundcover, except Parthenium hysterophorus, which must not exceed 10%, and must be assessed by an AQP as appropriately managed. - There is no evidence of 'moderate' or 'severe’ erosion as defined by Attachment 3: Erosion Severity. - Despite RM6.2 erosion is acceptable in the achievement of surface requirements provided that an AQP certifies that all active erosion has been identified and remediation activities have been completed. - Surface water monitoring locations within rehabilitated areas are established and monitoring is underway (at least one year of sampling undertaken). Additional criteria for Cattle Grazing PMLU: - Vegetative Groundcover: ≥50% is established and self-sustaining, of which at least 50% of vegetative dry matter is comprised of 3P pasture species as listed in Attachment 2 - Seed Mix Species List and Seeding Rates (Table 1). Additional criteria for Woodland Habitat and Watercourse PMLUs: - Groundcover:2: - Slopes >15% must achieve ≥80% groundcover2 - Slopes ≤15% must achieve ≥50% groundcover2 |
| RM7 | Achievement of post-mining land use to a stable condition | For all PMLUs: - An AQP certified risk assessment is completed and confirms that the safety hazards in rehabilitation are not significantly different to surrounding unmined landscapes subject to the same land use. - Any remaining infrastructure rehabilitated or removed in accordance with RM1.1. - An AQP certifies that the land is erosionally stable and: - There is no moderate or severe sheet, rill or gully erosion present (as defined in Attachment 3: Erosion Severity); - Mass movement and tunnel erosion are absent; and - All other erosion requiring intervention has been remediated and does not impact achieving the PMLU. - Despite RM7.4 gullies are acceptable on the final landform provided they meet the following criteria, as certified by an AQP: - Do not exceed 1m in depth at any point; - Do not expose environmentally problematic; - The cause of the gully is known and has been resolved; - Have established and persistent vegetation cover at the head of the gullies; - Are in a stabilised state, demonstrated by monitoring data over a 2-year period; - Do not provide a safety hazard within the context of the PMLU; and - Do not impact the stability or performance of engineered drainage features - Rainfall runoff is collected from representative areas of rehabilitation during surface flow events, when it is safe to do so. Runoff from rehabilitated areas entering the receiving environment shows no significant difference in pH, electrical conductivity (EC), or turbidity compared with upstream values. - Surface water runoff collected under RM7.6 is assessed for interpretation purposes only against Attachment 7 – Surface water quality limits. - Groundwater monitoring bores selected from Attachment 8 – Groundwater Monitoring Locations as appropriate to the rehabilitation area are installed and monitoring has commenced, with at least one year of sampling undertaken. Additional criteria for Existing Rehabilitation - Cattle Grazing PMLU (RA7): - Rehabilitation is assessed as geotechnically stable by an AQP with a minimum FOS ≥1.5 achieved at the safety bund, unless an alternative is justified by an AQP. - Vegetative Groundcover: ≥50% is established. - At least 60% of vegetative dry matter yield is comprised of 3P pasture species (Stocktake, 2021). - Grazing land condition is assessed as Good (A) condition if ungrazed, or Fair (B) if under a grazing regime as per Attachment 4 – ABCD Land Condition Framework (DES 2022a). - Leucaena >2m high: stem density is <250 stems per hectare (1 per 40m2) mean total area Additional criteria for Future Rehabilitation - Cattle Grazing PMLU (RA2, RA4): - Rehabilitation is assessed as geotechnically stable by an AQP with a minimum FOS ≥1.5, unless an alternative is justified by an AQP. - Vegetative Groundcover: ≥50% is established. - At least 60% of vegetative dry matter yield is comprised of 3P pasture species (Stocktake, 2021). - Land suitability class is assessed in accordance with ‘Rehabilitated mined land suitability for cattle grazing in the Bowen Basin (Short 2023).’ Land suitability assessed by an AQP as ≤3; or if ≥4, is not different from pre-mining and/or limited by the same factors present in representative reference sites. - Leucaena >2m high: stem density is <250 stems per hectare (1 per 40 m2) mean total area. Additional criteria for Existing Rehabilitation - Woodland Habitat PMLU (RA6): - Rehabilitation is assessed as geotechnically stable by an AQP with a minimum FOS ≥1.5 achieved at the safety bund, unless an alternative is justified by an AQP. - Species richness: ≥2 native tree species; ≥3 native shrub species; ≥4* native grass species - Tree canopy cover: ≥16% *Existing rehabilitation may contain a mixture of native and exotic grass species Additional criteria for Future Rehabilitation - Woodland Habitat PMLU (RA1, RA5): - Rehabilitation is assessed as geotechnically stable by an AQP with a minimum FOS ≥1.5 achieved at the safety bund, unless an alternative is justified by an AQP. - Groundcover2: - Slopes >15% must achieve ≥80% groundcover2 - Slopes ≤15% must achieve ≥50% groundcover2 - A BioCondition assessment is completed by an AQP using the methodology outlined in the latest version of the Queensland Herbarium’s ‘BioCondition Assessment Manual’. - Modified BioCondition assessed under RM7.24 demonstrates achievement of an overall score of ≥33 out of a possible 60 for the relevant representative regional ecosystem as defined in Attachment 5 - Modified BioCondition Benchmarks for Woodland and Watercourse Regional Ecosystems. Additional criteria for Watercourse PMLU (RA3): - Index of Diversion Condition (IDC) assessment confirms: - Riparian vegetation index is greater or equal to upstream or downstream values - Geomorphic index is greater or equal to upstream or downstream values - A BioCondition assessment is completed by an AQP using the methodology outlined in the latest version of the Queensland Herbarium’s ‘BioCondition Assessment Manual’. - Modified BioCondition assessment demonstrates achievement of an overall score of ≥30 out of a possible 60 for the relevant representative regional ecosystem as defined in Attachment 5 - Modified BioCondition Benchmarks for Woodland and Watercourse Regional Ecosystems. - Assessment report completed by an AQP confirms that diversions are in a stable condition and suitable for relinquishment. - Independent AQP certifies achievement of RM1.1 to RM7.28 inclusive. |
| RM8 | Achievement of post-mining land use water quality | Surface Water: - Surface water quality is monitored monthly during flow for at least five (5) consecutive years at, but not limited to, the downstream monitoring locations specified in Attachment 6: Surface Water Monitoring Locations, for all quality characteristics listed in Attachment 7 – Surface Water Quality Limits. - With respect to surface water and subject to RM8.1 the following must be demonstrated prior to surrender: - Surface water quality must not exceed the limits specified in Attachment 7 – Surface Water Quality Limits within the five-year period immediately prior to surrender; - If the surface water quality exceeds criteria (a), the applicable upstream site must be compared to the downstream site result; and the quality result measured at a downstream site must be equal to or less than the quality result measured at the applicable upstream site. - If the surface water quality results monitored per RM8.2 exceed the criteria listed and if there is sufficient flow at both the upstream and downstream monitoring location for each creek, an AQP must complete and provide to the administering authority within three (3) months of receiving the relevant sampling results an assessment of the cause of the exceedance and risk of rehabilitation not achieving a stable condition within the schedule timeframe. Where the assessment concludes: - that there is a low risk to achieving a stable condition, then no further action is to be taken; - that there is a risk greater than low to achieving a stable condition, then an assessment of potential environmental harm and any changes or rectification actions to rehabilitation activities must be determined and implemented. - RM8.3 can only be triggered three (3) times over five (5) consecutive years prior to surrender. Groundwater: - Groundwater quality is monitored quarterly for at least five (5) consecutive years at, but not limited to, the monitoring locations specified in Attachment 8– Groundwater Monitoring Locations, for all quality characteristics listed in Attachment 9 – Groundwater Quality Limits. The limits in Attachment 9 – Groundwater Quality Limits must not be exceeded, for three (3) consecutive sampling events within the five-year period immediately prior to surrender. - If the groundwater quality results monitored per RM8.5 exceed the criteria listed an AQP must complete and provide to the administering authority within three (3) months of receiving the relevant sampling results an assessment of the cause of the exceedance. Where the assessment concludes: - that the cause of the exceedance is not mining activities then no further action is to be taken; - that the cause of the exceedance is mining activities then an assessment of potential environmental harm and any changes or rectification actions to rehabilitation activities must be determined and implemented. - Water Licences: Water licences for diversions and impoundments are surrendered or transferred to a third-party. |

Footnotes:

1Defined by the Biosecurity Act 2014 (Qld)

2Groundcover: anything in contact with the soil surface, for example, live cover, standing dry cover, organic litter (including leaves, hay, woody debris) or rocks.

# Section F – Non-use management areas

## (IA1) Improvement area 1

| Post-mining land uses (PMLU) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Improvement area |  |  |  |  |  | IA1 |  |  |  |  |  |  |  |  |  |  |  |
| Relevant activities |  |  |  |  |  | Voids (Ramp 8, Mimosa/Besgrove, Ramp 30, Deep Creek, Stewarton, Tannyfoil, South Ballamoo, Kenmare, Togara/North Marshmead, South Marshmead, Comet Downs East, Kennedy West) |  |  |  |  |  |  |  |  |  |  |  |
| Total size (ha) |  |  |  |  |  | 3,015 |  |  |  |  |  |  |  |  |  |  |  |
| Commencement of first milestone: MM1 |  |  |  |  |  | 01-Jul-45 |  |  |  |  |  |  |  |  |  |  |  |
| NUMA |  |  |  |  |  | Non-use management area |  |  |  |  |  |  |  |  |  |  |  |
| Date area is available | 1/07/2045 | 1/07/2050 | 1/07/2055 | 1/07/2060 | 1/07/2065 |  | 1/07/2070 | 1/07/2075 | 1/07/2080 | 1/07/2085 | 1/07/2090 | 1/07/2095 | 1/07/2100 | 1/07/2105 | 1/07/2110 | 1/07/2115 |  |
| Cumulative area available (ha) | 189 | 254 | 280 | 280 | 280 |  | 280 | 280 | 637 | 761 | 1,809 | 2,455 | 2,966 | 2,966 | 2,966 | 3,015 |  |
| Milestone completed by | 10/12/2050 | 10/12/2055 | 10/12/2060 | 10/12/2065 | 10/12/2070 |  | 10/12/2075 | 10/12/2080 | 10/12/2085 | 10/12/2090 | 10/12/2095 | 10/12/2100 | 10/12/2105 | 10/12/2110 | 10/12/2115 | 10/12/2120 | 10/12/2125 |
| Milestone Reference | Cumulative area achieved (ha) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| MM1 | 189 | 254 | 280 | 280 | 280 |  | 280 | 280 | 637 | 761 | 1,809 | 2,455 | 2,966 | 2,966 | 2,966 | 3,015 |  |
| MM3 | 189 | 254 | 280 | 280 | 280 |  | 280 | 280 | 637 | 761 | 1,809 | 2,455 | 2,966 | 2,966 | 2,966 | 3,015 |  |
| MM4 | 0 | 189 | 254 | 280 | 280 |  | 280 | 280 | 280 | 637 | 761 | 1,809 | 2,455 | 2,966 | 2,966 | 2,966 | 3,015 |

## (IA2) Improvement area 2

| Post-mining land uses (PMLU) |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Improvement area |  |  |  | IA2 |  |  |  |
| Relevant activities |  |  |  | Voids and TSFs with cover system (Ramp 74 TSF and Bonnie Doon TSF) |  |  |  |
| Total size (ha) |  |  |  | 164 |  |  |  |
| Commencement of first milestone: MM1 |  |  |  | 01-Jul-45 |  |  |  |
| NUMA |  |  |  | Non-use management area |  |  |  |
| Date area is available | 1/07/2045 | 1/07/2050 | 1/07/2055 |  |  |  |  |
| Cumulative area available (ha) | 105 | 105 | 164 |  |  |  |  |
| Milestone completed by | 10/12/2050 | 10/12/2055 | 10/12/2060 |  | 10/12/2065 | 10/12/2070 | 10/12/2075 |
| Milestone Reference | Cumulative area achieved (ha) |  |  |  |  |  |  |
| MM1 | 105 | 105 | 164 |  |  |  |  |
| MM2 | 0 | 0 | 105 |  | 105 | 164 |  |
| MM3 | 0 | 0 | 105 |  | 105 | 164 |  |
| MM4 | 0 | 0 | 0 |  | 105 | 105 | 164 |

## Improvement area milestones

| Milestone reference | Management milestone | Milestone criteria |
| --- | --- | --- |
| MM1 | Achievement of structural stability | - The maximum area of each NUMA must not exceed the following: - Ramp 8 – 26ha - Boonie Doon – 105ha - Mimosa / Besgrove – 561ha - Ramp 30 – 65ha - Deep Creek – 189ha - Stewarton – 296ha - Tannyfoil – 402ha - South Ballamoo – 350ha - Kenmare – 85ha - Ramp 74 – 59ha - Togara / North Marshmead – 511ha - South Marshmead– 123ha - Kennedy West – 357ha - Comet Downs East – 49ha - Pit wall landforms must: - Be geotechnically stable when floodwater is against the creek-side batter - Not be constructed with dispersive material - The landform closure design reports (required by PRCP14) must be completed by an AQP based on the latest flood modelling and materials data prior to construction. - Final residual voids are not subject to inundation from floodwaters up to and including the 0.1% AEP. - Flood protection landforms must include parameters to mitigate the impacts of high-energy flow (≥2.5m/s) against the constructed landforms, to reduce flow energy and ensure the stability of the landform, as determined by the AQP. These include, but are not limited to, energy dissipation measures (e.g. rock lining) and consideration of surface roughness to ensure effective stabilisation of the landform. - The pit walls and TSFs achieve a minimum FOS ≥ 1.5 at the safety bund, as certified by an AQP. - A minimum distance of 50 m is to be designed between the residual void crest and the toe of the safety bund, where against an external perimeter mining lease boundary. - The location of the voids and associated safety bunds does not cause instability or degradation to the land outside the NUMA. - Residual voids must not overtop to the receiving environment. |
| MM2 | Installation of cover system | - Hybrid cover systems (water / spoil) have been designed, and installed as per engineered design plans as certified by an AQP to achieve the following criteria: - Minimum 2 m cover thickness, where using spoil; and - Minimum 1 m depth permanent water cover, where tailings not covered by spoil. - An AQP has certified that the cover system is built / installed as designed and has completed an ‘As Constructed’ engineering report for each cover system. - An AQP demonstrates with modelling that the hybrid cover system remains in place post-closure. |
| MM3 | Achievement of surface requirements | - Access to residual voids is restricted by a competent safety bund or equivalent landform to prevent access, constructed at the geotechnical set-back, to the following specifications: - Constructed from competent non-weathered, non-dispersive material; - Minimum height of 2 m; - Minimum base width of 4 m; and - 1 in 3 batters. - Access to highwalls is restricted by fencing and safety signage designed and installed in accordance with Australian standards. - Safety signage designed and installed in accordance with Australian Standard is erected at 100 m intervals along the fence. |
| MM4 | Achievement of sufficient improvement | - The final landform has been constructed in accordance with the landform closure design report. - The NUMA will not present an unacceptable risk of environmental harm. - Erosion of the landform within the NUMA area will not negatively impact on the stability of any adjacent rehabilitation areas, or their ability to sustain their PMLU. - The NUMA is safe to humans. - The water level and quality in the final voids does not, and will, not cause environmental harm to the receiving environment, as demonstrated by groundwater level, surface water and groundwater quality monitoring and modelling. - An AQP demonstrates with water quality, water level and modelling data, that the residual voids (treated as a system), act as groundwater sinks post-closure. - NUMAs retain flood immunity, supported by flood modelling re-run at end of life and calibrated against the final landform. - Monitoring and maintenance of exclusion fences and bunds installed at MM3 confirms that they remain effective. - Independent AQP certifies achievement of MM1.1 to MM4.8 inclusive. |

Section G – Attachments

## Attachment 1 – Growth Media Quality Criteria

| Parameter | Criteria |  |  |
| --- | --- | --- | --- |
|  | Cattle Grazing PMLU (RA2, RA4) | Woodland Habitat PMLU (RA1, RA5) | Watercourse PMLU (RA3) |
| Available Phosphorus (Colwell P) | ≥14 mg/kg | ≥8 mg/kg | ≥8 mg/kg |
| Electrical Conductivity Saturation Extract (ECse) | ≤4 dS/m | ≤8 dS/m | ≤4 dS/m |
| Exchangeable Sodium Percentage (ESP) | ≤6% | ≤10% | ≤6% |
| pH | 6 - 8.45 | As determined by an AQP | As determined by an AQP |

## Attachment 2 – Seed Mix Species Lists and Seeding Rates

Table 1 - Recommended species list and seeding rates for Cattle Grazing PMLU

| Scientific name | Common name | Cracking clays and heavy loams/clays | Light loams/sands | Pure live seed1 (PLS) rate (kg/ha) |
| --- | --- | --- | --- | --- |
| Astrebla lappulacea, A, squarrosa, A. elymoides | Mitchell Grasses (curly, bull and hoop) | X | - | 1-3 (per species) |
| Bothriochloa bladhii | Forest Blue Grass | - | X | 1-3 |
| Bothriochloa insculpta cvv. Bisset* | Bisset Creeping Blue Grass | X | X | 1-2 |
| Chloris gayana cvv. Callide* | Callide Rhodes Grass | X | X | 1-2 |
| Chloris gayana cvv. Katambora* | Katambora Rhodes Grass | X | X | 1-3 |
| Dichanthium sericeum subsp. sericeum | Queensland Blue Grass | X | - | 1-3 |
| Digitaria brownii | Cotton Panic | X | X | 1-3 |
| Heteropogon contortus | Black Spear Grass | X | X | 1-3 |
| Megathyrsus maximus var. pubiglumis* | Green Panic | - | X | 1-2 |
| Panicum coloratum var. makarikariense* | Bambatsi Panic | X | - | 1-2 |
| Panicum decompositum | Native Millet | X | X | 1-3 |
| Urochloa mosambicensis | Sabi Grass | - | X | 1-2 |
| Grass species - Total seed weight coated (kg/ha) |  |  |  | 12 |
| Stylosanthes seabrana* | Caatinga stylo | X | - | 1 |
| Macroptilium bracteatum * | Burgundy bean | X | X | 1-2 |
| Stylosanthes hamata* | Caribbean stylo | - | X | 1 |
| Rhynchosia minima | Rhynchosia | X | X | 1-2 |
| Legume species - Total seed weight uncoated (kg/ha) |  |  |  | 3 |
| Echinochloa esculenta | Japanese Millet | X | X | 5 |
| 1 Where pure live seed (PLS) information is not yet available minimum seeding rates should be 16kg/ha uncoated pasture grasses, 4kg/ha uncoated legume species and 5kg/ha cover crop * Denotes exotic species |  |  |  |  |

Table 2 Recommended species list and seeding rates for Woodland Habitat PMLU

| Scientific name | Common name | Commercial availability rating1 | Life form and functional group code2 | Cracking Clay and heavy loam/ clay topsoil | Light loams/ sand | Pure live seed3 rate (kg/ha-uncoated weight) | RE11.5.3 | RE11.5.9 | RE11.7.1 | RE11.7.2 | RE11.7.6 | RE11.10.7 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Acacia catenulata | Bendee | L | LLA | X | X | 0.5 -1.5 | - | - | X | X**** | - | - |
| Acacia harpophylla | Brigalow | L | LLA | X | X | 0.5 -1.5 | - | - | X | - | - | - |
| Acacia rhodoxylon | Rosewood | L | LLA | X | X | 0.5 -1.5 | X | X | X | X**** | X | - |
| Acacia shirleyi | Lancewood | L | LLA | X | X | 0.5 -1.5 | - | X | X | X**** | X | - |
| Alphitonia excelsa | Red ash | H | NE/NA | X | X | 0.2-0.5 | X | X | X | X | X | X |
| Angophora leiocarpa | Smooth barked apple | L | E/C | - | X | 0.2-0.5 | X | - | - | X | X | X |
| Atalaya hemiglauca | Whitewood | H | NE/NA | X | X | 0.2-0.5 | X | - | - | X | X | X |
| Blakella citriodora subsp. citriodora* | Lemon scented gum | H | E/C | X | X | 0.5 -1.5 | - | - | - | X* | X* | - |
| Corymbia clarksoniana | Clarkson's bloodwood | M | E/C | X | X | 0.5-1 | X | X | - | X | - | X |
| Blakella dallachiana | Dallachy's gum | M | E/C | X | X | 0.2-0.5 | X | X | - | X | - | X |
| Corymbia erythrophloia | Red bloodwood | H | E/C | X | X | 0.2-0.5 | X | - | - | X | - | X |
| Corymbia leichhardtii | Yellow jacket | M | E/C | X | X | 0.2-0.5 | - | - | - | X | X | - |
| Corymbia trachyphloia | Brown bloodwood | M | E/C | X | X | 0.2-0.5 | - | - | - | X | X | - |
| Blakella tessellaris | Moreton Bay ash | L | E/C | X | X | 0.2-0.5 | - | - | - | X | - | - |
| Eucalyptus cambageana | Dawson’s gum | H | E/C | X | X | 0.2-0.5 | - | - | - | X | - | - |
| Eucalyptus crebra | Narrow leafed ironbark | H | E/C | X | X | 0.5 -1.5 | X | X* | - | X* | X* | X* |
| Eucalyptus decorticans | Gum-topped ironbark | L | E/C | - | - | 0.1-0.5 | - | - | - | X | X | - |
| Eucalyptus fibrosa subsp. fibrosa | Red Ironbark | M | E/C | X | X | 0.1 -1.5 | - | - | - | - | X | - |
| Eucalyptus exserta | Queensland peppermint | H | E/C | - | X | 0.3-0.5 | - | X | - | X | - | - |
| Eucalyptus melanophloia | Silver leafed ironbark | H | E/C | X | X | 0.5 -1.5 | X* | - | - | - | - | X |
| Eucalyptus thozetiana | Thozet’s gum | L | E/C | - | - | 0.3-0.5 | - | - | X* | X | - | - |
| Eucalyptus moluccana | Gum topped box | M | E/C | X | X | 0.5 -1.5 |  | - | - | - | X | - |
| Eucalyptus populnea | Poplar box | M | E/C | X | X | 0.5 -1.5 | X* | - | - | X | X | X |
| Lysiphyllum carronii | Red bauhinia | M | NE/NA | X | X | 0.2-0.5 | X | - | - | - |  | - |
| Lysiphyllum hookeri | White bauhinia | M | NE/NA | X | - | 0.2-0.5 | X | - | - | - |  | - |
| Ventilago viminalis | Vine tree | M | NE/NA | X | - | 0.2-0.5 | X |  | - | -- | X | - |
| Framework tree species - Total seed weight uncoated (kg/ha) |  |  |  |  |  | 4.5 |  |  |  |  |  |  |
| Acacia conferta | Crowded-leaf wattle | H | SU | - | X | 0.2-0.5 | X | X | - | - | X | - |
| Acacia crassa | Curracabah | L | ILA | X | X | 0.2-0.5 | - | - | X | X | X | - |
| Acacia excelsa | Ironwood wattle | L | ILA | X | X | 0.2-0.5 | X | X | - | - | X | X |
| Acacia leptostachya | Townsville Wattle | M | SU | - | X | 0.2-0.5 | - | X | - | - | - | - |
| Acacia sericophylla | Desert oak | M | ILA | - | X | 0.2-0.5 | X | - | - | - | - | - |
| Alectryon diversifolius | Native holly | L | SU | X | X | 0.2-0.5 | X | - | X | X | X | - |
| Alstonia constricta | Bitterbark | L | SU | X | X | 0.2-0.5 |  | X | - | X |  | - |
| Breynia oblongifolia | Coffee bush | L | SU | X | X | 0.2-0.5 |  | X | - | X | X | X |
| Capparis lasiantha, C. canescens, C. loranthifolia. | Wait-a-while | M | V/C | X | X | 0.2-0.5 | X | X | X | X | X | - |
| Cassia brewsteri* | Leichhardt bean | H | SU | X | X | 0.3-0.5 | X | - | X | - | X | - |
| Croton insularis | Silver croton | L | SU | - | X | 0.2-0.5 | - | - | X | X | X | - |
| Dodonaea triangularis | Triangle hop bush | L | SU | X | X | 0.1-0.5 | - | - | X | X | X | - |
| Dodonaea oxyptera | Hop bush | L | SU | X | X | 0.1-0.5 | - | - | X | X | X | - |
| Dodonaea viscosa* | Sticky hop bush | H | SU | X | X | 0.2-0.5 | X | - | X | - | X | - |
| Dodonaea filifolia | Thread leaved hop bush | L | SU | X | X | 0.1-0.5 | - | - | - | X | X | - |
| Denhamia cunninghamii |  | L | SU | X | X | 0.1– 0.5 | X | - | - | - | X | - |
| Eremophila mitchellii | False sandlewood | L | SU | X | X | 0.1-0.5 | X | - | X | X | - | X |
| Erythroxylon australe | Cocaine tree | L | SU | X | X | 0.1-0.5 | X | X | X | X | - | X |
| Geijera parvifolia | Wilga | H | SU | X | X | 0.1-0.5 | X | X | X | X | X | X |
| Grewia latifolia | Dogs balls | H | SU | X | X | 0.2-0.5 | X | X |  | - | X | X |
| Myoporum montanum, M. acuminatum | Boobialla | H | SU | X | X | 0.1-0.5 | X | X | X | X | X | - |
| Philotheca difformis | Small-Leaf Wax-Flower | L | SU | X | X | 0.1-0.5 | - | - | X | X | X | - |
| Persoonia falcata | Wild pear | L | SU | X | X | 0.1-0.3 | X | X | X | X | X | - |
| Petalostigma pubescens | Quinine | M | SU | X | X | 0.3-0.5 | X | X | - | X | - | - |
| Senna artemisioides | Silver cassia | H | SU | X | X | 0.3-0.5 | X | - | - | - | X | - |
| Woody understory species - Total seed weight uncoated (kg/ha) |  |  |  |  |  | 3 |  |  |  |  |  |  |
| Astrebla lappacea | Curly Mitchell grass | H | NG | X | - | 1-2 | X** | X** | - | - | - | - |
| Aristida spp (i.e. A. calycina, A. benthamii, A. latifolia, A. ramosa, A. caput-medusae, A. jerichoensis, A. personata, A. calycina) | Three awned spear grass | M | NG | - | X | 1-2 | X | X | X | X | X | X |
| Bothriochloa bladhii subsp. bladhii | Forest blue grass | H | NG | X | X | 1-2 | X | X | - | X** | - | - |
| Bothriochloa decipiens var. decipiens | Pitted blue grass | L | NG | X | X | 0.5-1 | X | - | -- | X** | X | X |
| Bothriochloa ewartiana | Desert bluegrass | L | NG | X | X | 0.5-1 | X | - | - | - | - | - |
| Calyptochloa gracillima |  | L | NG | X | X | 0.5-1 | - | X | X | X | X | - |
| Chloris divaricata | Slender Chloris | M | NG | X | X | 0.5-1 | - | - | X | - | - | - |
| Chloris truncata | Windmill grass | H | NG | X | X | 2-4 | X*** | X*** | X*** | X*** | X*** | X*** |
| Chloris ventricosa | Tall Chloris | M | NG | X |  | 1-2 | - | - | X |  | X | X |
| Chrysopogon fallax | Golden beard grass | L | NG | X | X | 0.5-1 | X | X | X | X | X | X |
| Cymbopogon refractus, C. bombycinus | Barbwire grass | H | NG | X | X | 0.5-1 | X | X | X | X** | X | X |
| Cynodon dactylon var. dactylon* | Couch | H | EG | X | X | 2 | X*** | X*** | X*** | X*** | X*** | X*** |
| Dichanthium sericeum subsp. sericeum | Queensland bluegrass | H | NG | X | X | 1-2 | X | - | - | - | - | - |
| Dinebra decipiens | Slender cane grass | L | NG | X | X | 0.5-1 | X |  | X | X | X | - |
| Enteropogon acicularis | Curly windmill grass | M | NG | X | X | 0.5- 2 | X | X | X | X | X | - |
| Eulalia aurea | Silky brown top | M | NG | X | X | 0.5-1 | X | - | - | X** | - | - |
| Heteropogon contortus | Black spears | M | NG | X | X | 1-2 | X | X | X | X** | X | X |
| Panicum effusum | Hairy panic | L | NG | X | X | 0.5-1 | X | X | X | X | X | X |
| Panicum decompositum | Native millet | H | NG | X | - | 1-2 | X | X | - | X | - | - |
| Panicum queenslandicum | Yabila grass | L | NG | X | - | 0.5-1 | X | X | - | - | -- | - |
| Paspalidium distans | Shot grass | M | NG | - | X | 0.5-1 | - | - | X | X | X | - |
| Themeda triandra | Kangaroo grass | H | NG | X | X | 1-2 | X | X | X | X** | X | X |
| Triodia pungens | Spinifex | L | NG |  | X | 0.5-1 | X | - | - | X | X | - |
| Grass species - Total seed weight uncoated (kg/ha) |  |  |  |  |  | 10 |  |  |  |  |  |  |
| Echinochloa esculenta | Japanese millet |  | Cover crop | X | X | 5 | - | X*** | X*** | X*** | X*** | X*** |
| 1 Commercial availability rating: high (H), medium (M), low (L) 2 Life form and functional group code: Eucalypt/Bloodwood (Corymbia) species (E/C), Non-eucalypt, non-acacia species (NE/NA), Long lived acacias (LLA), Shrubby understorey (SU), Groundcover shrubs (GCS), Vines/creepers (V/C), Intermediate lifespan acacias (ILA), Short lifespan wattles (SLA), Introduced woody perennials (IWP), Competitive pasture grasses (CPG), Introduced grasses (IG), Native grasses (NG) 3 Where pure live seed (PLS) information is not yet available minimum seeding rates must be at least 6kg/ha uncoated framework tree species, 4kg/ha uncoated woody understory species, 10 kg/ha uncoated grass species and 5kg/ha cover crop * mandatory in relevant RE mix ** medium salinity tolerance (DERM 2011) *** additional grass species to support groundcover and stability from other representative REs **** RE11.7.2 Requires at least 50% or 1.5kg/ha of any combination of Acacia catenulata, Acacia rhodoxylon and Acacia shirleyi. |  |  |  |  |  |  |  |  |  |  |  |  |

Table 3 Recommended species list and seeding rates for Watercourse PMLU – upper and mid banks

| - Species name | - Common name | - Life form and functional group code | - Pure Live Seed rate (kg/ha - uncoated weight) |
| --- | --- | --- | --- |
| - Acacia stenophylla** | - River Myall | - LLA | - 0.5 - 1 |
| - Alphitonia excelsa | - Red Ash | - NE/NA | - 0.5 - 1 |
| - Angophora floribunda | - Rough Barked Apple | - E/C | - 0.5 - 1 |
| - Angophora leiocarpa | - Smooth Barked Apple | - E/C | - 0.5 - 1 |
| - Angophora subvelutina | - Broadleaf Apple | - E/C | - 0.5 - 1 |
| - Casuarina cristata** | - Belah | - E/C | - 0.5 - 1 |
| - Casuarina cunninghamiana*, ** | - River She Oak | - NE/NA | - 0.5 - 1 |
| - Corymbia tessellaris** | - Moreton Bay Ash | - NE/NA | - 0.5 - 1 |
| - Eucalyptus camaldulensis *, ** | - River Red Gum | - E/C | - 1 - 2 |
| - Eucalyptus coolabah subsp. coolabah | - Coolabah | - E/C | - 1 - 2 |
| - Eucalyptus melanophloia | - Silver Leaved Ironbark | - E/C | - 0.5 - 1 |
| - Eucalyptus populnea | - Poplar Box | - E/C | - 0.5 - 1 |
| - Eucalyptus tereticornis*, ** | - Queensland Blue Gum | - E/C | - 0.5 - 1 |
| - Lysiphyllum hookeri | - White Bauhinia | - NE/NA | - 0.5 - 1 |
| - Melaleuca bracteata*, ** | - Black Tea Tree | - NE/NA | - 0.5 - 1 |
| - Terminalia oblongata | - Yellowwood | - NE/NA | - 0.5 - 1 |
| - Framework tree species - total seed weight uncoated (kg/ha) |  |  | - 6 |
| - Acacia excelsa | - Ironwood Wattle | - ILA | - 0.5 - 1 |
| - Acacia fasciculifera | - Scaly Bark | - ILA | - 0.5 - 1 |
| - Cassia brewsteri** | - Leichardt Bean | - SU | - 0.5 - 1 |
| - Dodonaea viscosa | - Sticky Hop Bush | - SU | - 0.5 - 1 |
| - Eremophila mitchellii | - False Sandalwood | - SU | - 0.5 - 1 |
| - Erythroxylum australe | - Cocaine Tree | - SU | - 0.5 - 1 |
| - Ficus coronata | - Creek Sandpaper Fig | - SU | - 0.5 - 1 |
| - Ficus fraseri | - White Sandpaper Fig | - SU | - 0.5 - 1 |
| - Ficus opposita | - Sandpaper Fig | - SU | - 0.5 - 1 |
| - Grevillea striata | - Beefwood | - SU | - 0.5 - 1 |
| - Grewia latifolia | - Dogs Balls | - SU | - 0.5 - 1 |
| - Hakea lorea | - Bootlace Oak | - SU | - 0.5 - 1 |
| - Mallotus philippensis | - Red Kamala | - SU | - 0.5 - 1 |
| - Petalostigma pubescens | - Quinine | - SU | - 0.5 - 1 |
| - Woody understorey species - total seed weight uncoated (kg/ha) |  |  | - 4 |
| - Bothriochloa bladhii | - Forest Blue Grass | - NG | - 1-2 |
| - Cymbopogon refractus | - Barbwire Grass | - NG | - 1-2 |
| - Capillipedium spicigerum | - Scented Top | - NG | - 0.2 - 0.5 |
| - Chloris divaricata or C. Ventricosa* | - Slender Chloris, Tall Windmill Grass | - NG | - 1-2 |
| - Cynodon dactylon*,** | - Couch | - IG | - 2 |
| - Dichanthium sericeum subsp. sericeum | - Queensland Bluegrass | - NG | - 1-2 |
| - Digitaria brownii | - Cotton Panic | - NG | - 1-2 |
| - Eulalia aurea | - Silky Brown Top | - NG | - 1-2 |
| - Heteropogon contortus | - Bunched Speargrass | - NG | - 1-2 |
| - Lomandra longifolia | - Mat Rush | - NG | - 1-2 |
| - Panicum effusum | - Hairy Panic | - NG | - 1-2 |
| - Paspalidium distans | - Shot Grass | - NG | - 1-2 |
| - Themeda triandra | - Kangaroo Grass | - NG | - 1-2 |
| - Ground species - total seed uncoated (kg/ha) |  |  | - 10 |
| - Echinochloa esculenta | - Japanese Millet | - Cover crop | - 5 |
| Notes: 1 Life form and functional group code: Eucalypt/Bloodwood (Corymbia) species (E/C), Non-eucalypt, non-acacia species (NE/NA), Long lived acacias (LLA), Shrubby understorey (SU), Groundcover shrubs (GCS), Vines/creepers (V/C), Intermediate lifespan acacias (ILA), Short lifespan wattles (SLA), Introduced woody perennials (IWP), Competitive pasture grasses (CPG), Introduced grasses (IG), Native grasses (NG) 2 Where pure live seed (PLS) information is not yet available minimum seeding rates must be at least 6kg/ha uncoated framework tree species, 4kg/ha uncoated woody understory species, 10 kg/ha uncoated grass species and 5kg/ha cover crop * mandatory in relevant RE mix - ** medium salinity tolerance (DERM 2011) |  |  |  |

Table 4 Recommended Species list and seeding rates for Watercourse PMLU – lower banks

| - Species name | - Common name | - Life form and functional group code1 | - Pure Live Seed2 rate (kg/ha - uncoated weight) |
| --- | --- | --- | --- |
| - Casuarina cunninghamiana*, ** | - River She Oak | - NE/NA | - 0.5-1 |
| - Melaleuca bracteata*, ** | - Black Tea Tree | - NE/NA | - 0.5-1 |
| - Melaleuca fluviatilis | - Weeping Tea-Tree | - NE/NA | - 0.5-1 |
| - Melaleuca linariifolia** | - Snow In Summer | - NE/NA | - 0.5-1 |
| - Melaleuca leucadendra ** | - Broad-Leaved Tea Tree | - NE/NA | - 0.5-1 |
| - Melaleuca viminalis*, ** | - Red Bottlebrush | - NE/NA | - 0.5-1 |
| - Melaleuca trichostachya | - Flax-Leaf Paperbark | - NE/NA | - 0.5-1 |
| - Lophostemon suaveolens | - Swamp Box | - NE/NA | - 0.5-1 |
| - Framework tree species - total seed weight uncoated (kg/ha) |  |  | - 5 |
| - Bothriochloa bladhii subsp. bladhii | - Forest Blue Grass | - NG | - 1-2 |
| - Chloris divaricata or C. ventricosa | - Slender Chloris, Tall Windmill Grass | - NG | - 1-2 |
| - Cymbopogon refractus | - Barbwire Grass | - NG | - 1-2 |
| - Cynodon dactylon*, ** | - Couch | - IG | - 2-3 |
| - Cyperus spp. (C. gracilis, C. fulvus)*** | - Sedge | - NG | - 2-3 |
| - Dichanthium sericeum subsp. sericeum | - Queensland Bluegrass | - NG | - 1-2 |
| - Lomandra longifolia*** | - Spiny-Headed Mat Rush | - NG | - 2-3 |
| - Paspalidium distans | - Shot Grass | - NG | - 1-2 |
| - Themeda triandra | - Kangaroo Grass | - NG | - 1-2 |
| - Ground species - total seed weight uncoated (kg/ha) |  |  | - 10 |
| - Echinochloa esculenta | - Japanese Millet | - Cover crop | - 5 |
| Notes: 1 Life form and functional group code: Eucalypt/Bloodwood (Corymbia) species (E/C), Non-eucalypt, non-acacia species (NE/NA), Long lived acacias (LLA), Shrubby understorey (SU), Groundcover shrubs (GCS), Vines/creepers (V/C), Intermediate lifespan acacias (ILA), Short lifespan wattles (SLA), Introduced woody perennials (IWP), Competitive pasture grasses (CPG), Introduced grasses (IG), Native grasses (NG) 2 Where pure live seed (PLS) information is not yet available minimum seeding rates must be at least 6kg/ha uncoated framework tree species, 4kg/ha uncoated woody understory species, 10 kg/ha uncoated grass species and 5kg/ha cover crop * mandatory in relevant RE mix ** medium salinity tolerance (DERM 2011) *** bank toe area only |  |  |  |

## Attachment 3 – Erosion Severity

| Erosion Form | Erosion Severity |  |  |
| --- | --- | --- | --- |
|  | Minor | Moderate | Severe |
| Sheet Erosion | Stabilised or partially stabilised* sheet erosion. Indicators may include previous shallow soil deposits in downslope sediment traps. | Active* sheet erosion including indicators such as exposure of roots, moderate soil deposits in downslope sediment traps. | Active* sheet erosion including loss of surface horizons, exposure of subsoil horizons, pedestalling, root exposure, substantial soil deposits in downslope sediment traps. |
| Rill Erosion | Occasional rills mostly stabilised* | Common active* rills | Numerous active* rills forming corrugated ground surface |
| Gully Erosion | Minor stabilised* gullies 30 -100 cm isolated, linear, discontinuous and restricted to primary or minor drainage lines. | Active* gullies 30 -100 cm deep, linear, continuous and restricted to primary and minor drainage lines. | Presence of active* gully erosion >100 cm deep. Gullies are continuous or discontinuous and either tend to branch away from primary drainage lines and on to foot slopes, or have multiple branches within primary drainage lines. |
| *State of erosion (CSIRO 2024): |  |  |  |
| - No erosion: no evidence erosion types. - Active: One or both of the following conditions apply: evidence of sediment movement; sides and/or floors of erosion form are relatively bare of vegetation. - Partly stabilised: Evidence of some active erosion and some evidence of stabilisation - Stabilised: One or both of the following conditions apply: no evidence of sediment movement; sides and/or floors of erosion form are revegetated. |  |  |  |

## Attachment 4 – ABCD Land Condition Framework

| ABCD Land Condition Framework |  |
| --- | --- |
| The ABCD land condition framework (Grazing Guide version 2, Department of Environment, Innovation and Science, 2022) |  |
| Good condition (A) | Fair condition (B) |
| Often above 70% groundcover | Minimum 50% groundcover, but often less than 70% groundcover |
| Good density of perennial grasses (less than 30% bare ground), dominated by 3P grasses ≥80% | Decreased density of perennial grasses (bare ground > 30% but < 50%), dominated by 3P grasses ≥60% |
| Few weeds, no significant infestations | Increased weeds, no significant infestations |
| Good soil condition, no erosion | Decline in soil condition, minor erosion only as per Attachment 3 (Erosion Severity). |

## Attachment 5 – Modified BioCondition Benchmarks for Woodland and Watercourse Regional Ecosystems

| BioCondition Accessible Attribute | Maximum score for Attributes | RE11.5.3 | RE11.5.9 | RE11.7.2 | RE11.7.6 | RE11.7.1 | RE11.3.25 | RE11.10.7 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Recruitment of woody perennial species in ecologically dominant layer (%) | 5 | 100 | 100 | 100 | 100 | 100 | 100 | 100 |
| Native plant species richness - trees | 5 | 6 | 3 | 3 | 4 | 4 | 4 | 6 |
| Native plant species richness - shrubs | 5 | 6 | 6 | 4 | 5 | 8 | 4 | 6 |
| Native plant species richness - grasses | 5 | 6 | 9 | 5 | 10 | 8 | 8 | 7 |
| Native plant species richness - forbs | 5 | 10 | 11 | 5 | 16 | 9 | 13 | 9 |
| Tree canopy height (m) | 5 | 16 | 17 | 15 | 25 | 20 | 23 | 18 |
| Tree canopy cover (%) | 5 | 20 | 25 | 40 | 40 | 27 | 34 | 40 |
| Shrub canopy cover (%) | 5 | 3 | 10 | 4 | 11 | 10 | 7 | 8 |
| Native grass cover (%) | 5 | 19 | 26 | 15 | 23 | 20 | 35 | 20 |
| Organic litter (%) | 5 | 20 | 30 | 20 | 52 | 20 | 21 | 53 |
| Non-native plant cover (%) | 10 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Maximum score | 60 | ≥33 | ≥33 | ≥33 | ≥33 | ≥33 | ≥30 | ≥33 |

## Attachment 6 – Surface Water Monitoring Locations

| ## Monitoring points | ## Receiving waters location description | ## Latitude (GDA2020) | ## Longitude (GDA2020) |
| --- | --- | --- | --- |
| ## Upstream background monitoring points |  |  |  |
| ## UMP1 | ## Upstream Burngrove Creek, 5km from RP1 | ## 681,136 | ## 7,379,454 |
| ## UMP6 | ## Upstream Rockland Creek, 3.5km from RP6 | ## 686,642 | ## 7,343,839 |
| ## Downstream monitoring points |  |  |  |
| ## DMP1 | ## Downstream Burngrove Creek, 2.5km from RP1 | ## 681,885 | ## 7,385,459 |
| ## DMP2 | ## Downstream Blackwater Creek​, 15km from RP2, RP3 and RP4 | ## 693,986 | ## 7,384,539 |
| ## DMP4 | ## Downstream Sirius Creek, 3.5km from RP5 and RP8 | ## 683,357 | ## 7,349,520 |
| ## DMP5 | ## Downstream Rockland Creek, 2.4km from RP6 | ## 683,061 | ## 7,343,830 |
| ## DMP6 | ## Downstream Two Mile Gully, 4.5km from RP4 | ## 692,117 | ## 7,372,080 |

## Attachment 7 – Surface Water Quality Limits

| Quality characteristics (units) | Unit | Trigger level | Comment on trigger level |
| --- | --- | --- | --- |
| pH | pH Units | Not significantly different to upstream |  |
| Electrical Conductivity | µS/cm |  |  |
| Turbidity | NTU |  |  |
| Sulphate | mg/L | Correlated to Electrical Conductivity (Lab) |  |
| Aluminium | µg/L | 1014 | For aquatic ecosystem protection, based on 80th percentile of background data |
| Cadmium | µg/L | 5.6 . | For aquatic ecosystem protection, based on LOR for ICPMS |
| Iron | µg/L | 1200 | For aquatic ecosystem protection, based on low reliability guideline |
| Zinc | µg/L | 17 | For aquatic ecosystem protection, based on SMD guideline |
| Boron | µg/L | 370 | For aquatic ecosystem protection, based on SMD guideline |
| Molybdenum | µg/L | 34 | For aquatic ecosystem protection, based on low reliability guideline |
| Selenium | µg/L | 10 | For aquatic ecosystem protection, based on LOR for ICPMS |
| Uranium | µg/L | 1 | For aquatic ecosystem protection, based on LOR for ICPMS |
| Vanadium | µg/L | 10 | For aquatic ecosystem protection, based on LOR for ICPMS |
| Ammonia | µg/L | 1000 | For aquatic ecosystem protection, based on SMD guideline |
| Nitrate | µg/L | 7600 | For aquatic ecosystem protection, based on ambient Qld WQ Guidelines (2006) for TN |
| TPH (C6-C9) | µg/L | 20 |  |
| TPH (C10-C36) | µg/L | 100 |  |
| Fluoride | µg/L | 2000 | Protection of livestock and short-term irrigation guideline |

1For RM7, trigger levels are assessed for interpretative purposes only.

2All metals and metalloids must be measured as total (unfiltered) and dissolved (filtered). Trigger levels for metal/metalloids apply if dissolved results exceed trigger.

3SMD – slightly moderately disturbed level of protection, guideline refers ANZECC & ARMCANZ (2000).

4LOR – typical reporting for method stated. ICPMS/CV FIMS – analytical method required to achieve LOR

## Attachment 8 - Groundwater Monitoring Locations

| ## Bore Name | ## Location | ## Easting (GDA2020) | ## Northing (GDA2020) | ## Monitored Aquifer | ## Monitoring Frequency |
| --- | --- | --- | --- | --- | --- |
| BG-1 | MB14 West Bonnie Doon | 684,108 | 7,387,742 | Burngrove Formation | Quarterly |
| BG-2 | SE corner of ML1762, downgradient MB for Blackwater Creek catchment | 684,414 | 7,384,622 | Burngrove Formation |  |
| BWM_MB02_01 | Central. East, monitor downgradient from existing pits. Co-located with 02_02 | 691,750 | 7,362,715 | Permian inter/over burden |  |
| BWM_MB02_02 | Central. East, monitor downgradient from existing pits. Co-located with 02_01 | 691,737 | 7,362,716 | Permian Coal |  |
| BWM_MB03_01 | North. NE corner ML1762, monitor downgradient from existing pits, Blackwater Ck catchment. Co-located with 03_02 | 692,230 | 7,381,517 | Alluvium |  |
| BWM_MB03_02 | North. NE corner ML1762, monitor downgradient from existing pits. Co-located with 03_01 | 692,233 | 7,381,523 | Rewan Formation |  |
| BWM_MB12_01 | Kenmare UG and adjacent east of Terang Pit Ramp 64/66 | 687,960 | 7,356,102 | Tertiary sediments |  |
| BWM_MB12_02 | Kenmare UG and adjacent east of Terang Pit Ramp 64/66 | 687,970 | 7,356,097 | Permian Coal |  |
| BWM_MB14_01 | Red Dams, south of Lower Red Dam wall on inside corner of lease boundary | 683,799 | 7,350,475 | Permian inter/over burden |  |
| BWM_MB14_02 | Red Dams, south of Lower Red Dams wall on inside corner of lease boundary | 683,799 | 7,350,464 | Permian inter/over burden |  |
| BWM_MB15_01 | East of Ramp 80 | 686,771 | 7,347,804 | Tertiary sediments |  |
| BWM_MB17_01 | ML70139 south, south of Marshmead Pit, to be mined out by FY30 | 684,111 | 7,343,372 | Basalt |  |
| BWM_MB17_02 | ML70139 south, south of Marshmead Pit, to be mined out by FY30 | 684,119 | 7,343,374 | Tertiary sediments |  |
| MB1 | East of Bonnie Doon | 686,445 | 7,387,261 | Permian Coal |  |
| MB18 | East Ramp 46, north of BLW Administration area | 691,529 | 7,370,782 | Permian inter/over burden |  |
| MB19BWM01P | Far NE corner of BLW ML1759, near BLW township | 690,038 | 7,390,282 | Permian Coal |  |
| MB19BWM02A | Far NE corner of BLW ML1759, near BLW township | 690,241 | 7,390,363 | Permian inter/over burden |  |
| MB19BWM08P | East Ramp 46, north of BLW Administration area | 691,543 | 7,370,741 | Permian Coal |  |
| MB19BWM27P | North. East, Co-located with 07A, 25P and VWP19BWM01 | 689,072 | 7,376,740 | Permian Coal |  |
| MB20BWM03P2 | Southeast of Bonnie Doon | 686,491 | 7,387,289 | Permian Coal |  |
| MB21 | South of Duck Pond | 684,901 | 7,350,806 | Tertiary Sediments |  |
| BWM_MB164_01 | Downgradient Red Dam | 683,816 | 7,350,497 | Tertiary sediments |  |
| BWM_MB125_02 | Upgradient Red Dam | 683,949 | 7,351,520 | Tertiary sediments |  |
| BWM_MB168_01 | Downgradient NCPP TSF | 683,282 | 7,372,739 | Weathered Coal (RCM) |  |
| BWM_MB172_02 | Upgradient NCPP TSF | 681,184 | 7,373,433 | Sandstone (Burngrove) |  |

## Attachment 9 - Groundwater Quality and Level Limits

| Quality characteristics | Unit | Limits |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | MB1 | MB18 | MB21 | MB19BWM02A | MB19BWM01P | MB19BWM08P | MB19BWM27P | MB20BWM03P2 | BG-1 | BG-2 | BWM_MB02_02 | BWM_MB15_0 | BWM_MB02_01, BWM_MB03_01, BWM_MB03_02, BWM_MB12_01, BWM_MB12_02, BWM_MB14_01, BWM_MB14_02, BWM_MB17_01, BWM_MB17_02 |
| Groundwater Level | RL | Fluctuations in excess of 2m per year excluding changes from pumping of licenced bores. |  |  |  |  |  |  |  |  |  |  |  |  |
| pH | pH units | 6.3-7.4 | 6.5-8.5 | 6.1-7.1 | 6.0-8.51 | 6.5-8.5 | 6.5-8.5 | 6.5-8.5 | 6.5-8.5 | 6.5-8.5 | 6.5-8.5 | 6.5-8.73 | 3.08-3.243 | 6.5-8.53 |
| Electrical Conductivity (EC) | µS/cm | 39,560 | 18,610 | 15,890 | 37,8601 | 26,430 | 7,260 | 15,190 | 20,180 | 15,780 | 18,170 | TBC3 | TBC3 | TBC3 |
| Sulphate | mg/L | 426 | 210 | 6001 | 5151 | 210 | 210 | 210 | 210 | 2101 | 1,510 | TBC3 | TBC3 | TBC3 |
| Dissolved Aluminium | mg/L | 0.055 | 0.055 | 0.055 | 0.0551 | 0.055 | 0.055 | 0.0551 | 0.055 | 0.055 | 0.055 | 0.553 | 62.003 | 0.553 |
| Dissolved Antimony | mg/L | 0.0090 | 0.0090 | 0.0090 | 0.00901 | 0.0090 | 0.0090 | 0.00901 | 0.0090 | 0.0090 | 0.0090 | 0.00903 | 0.00903 | 0.00903 |
| Dissolved Arsenic | mg/L | 0.019 | 0.013 | 0.013 | 0.0131 | 0.013 | 0.013 | 0.0131 | 0.013 | 0.013 | 0.013 | TBC3 | TBC3 | TBC3 |
| Dissolved Iron | mg/L | 6.3 | 2.7 | 4.7 | 1.41 | 2.1 | 1.4 | 1.9 | 1.6 | 1.4 | 1.4 | TBC3 | TBC3 | TBC3 |
| Dissolved Mercury | mg/L | 0.00060 | 0.00060 | 0.00060 | 0.000601 | 0.00060 | 0.00060 | 0.000601 | 0.00060 | 0.00060 | 0.00060 | 0.000603 | 0.000603 | 0.000603 |
| Dissolved Molybdenum | mg/L | 0.034 | 0.034 | 0.034 | 0.0341 | 0.034 | 0.034 | 0.0341 | 0.034 | 0.034 | 0.034 | 0.0343 | 0.0343 | 0.0343 |
| Dissolved Selenium | mg/L | 0.011 | 0.011 | 0.011 | 0.0111 | 0.011 | 0.011 | 0.0111 | 0.011 | 0.011 | 0.011 | 0.0113 | 0.0113 | 0.0113 |
| Dissolved Zinc | mg/L | TBC2 | TBC2 | TBC2 | TBC2 | TBC2 | TBC2 | TBC2 | TBC2 | TBC2 | TBC2 | TBC3 | TBC3 | TBC3 |
| Dissolved Manganese | mg/L | TBC2 | TBC2 | TBC2 | TBC2 | TBC2 | TBC2 | TBC2 | TBC2 | TBC2 | TBC2 | TBC3 | TBC3 | TBC3 |
| Dissolved Boron | mg/L | TBC2 | TBC2 | TBC2 | TBC2 | TBC2 | TBC2 | TBC2 | TBC2 | TBC2 | TBC2 | TBC3 | TBC3 | TBC3 |
| Dissolved Nickel | mg/L | TBC2 | TBC2 | TBC2 | TBC2 | TBC2 | TBC2 | TBC2 | TBC2 | TBC2 | TBC2 | TBC3 | TBC3 | TBC3 |
| Total Recoverable Hydrocarbons (C6-C10) | µg/L | 20 | 20 | 20 | 20 | 20 | 20 | 20 | 20 | 20 | 20 | 20 | 20 | 20 |
| Total Recoverable Hydrocarbons (>C10-C40) | µg/L | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 |
| Major ions – calcium, chloride, potassium, magnesium, sodium, bicarbonate, carbonate. | mg/L | For interpretation purposes only |  |  |  |  |  |  |  |  |  |  |  |  |

1 Fewer than the recommended 18 data points have been used to derive these contaminant limits, therefore the adopted contaminant limits are considered as interim and may require subsequent revision. Finalised limits will be provided in accordance with Environmental Authority condition I15.

2 Contaminant limits have not yet been developed for these existing bores due to the limited available monitoring dataset for the additional analytes. Contaminant limits will be developed once a suitable dataset is available and provided in accordance with Environmental Authority condition I15.

3 Contaminant limits have not yet been developed, as these are additional compliance bores. Some interim limits are proposed, however final contaminant limits will be developed and provided in accordance with Environmental Authority condition I14.

END OF PRCP SCHEDULE